Develop a Customer Management System for a Retail Company

# EPIC

Develop a Customer Management System for a Retail Company

### Epic Description

Develop a secure, scalable, and maintainable Customer Management System (CMS) that enables retail staff to efficiently manage customer information throughout its lifecycle. The solution must provide capabilities to create, retrieve, update, and delete customer records while ensuring data integrity, usability, and maintainability. The application should follow software engineering best practices, support future enhancements, and integrate seamlessly with Azure DevOps CI/CD pipelines for automated build and deployment.

### Epic Acceptance Criteria

- Customer records can be created, viewed, updated, and deleted.

- Customer data is validated before persistence.

- The application handles invalid operations gracefully.

- Source code is maintained in Azure Repos.

- CI pipeline successfully builds and validates the application.

- All work items are traceable within Azure DevOps Boards.

# Feature 1

## Customer Registration

### Description

Implement functionality that allows authorized users to create new customer records while ensuring mandatory information is validated before saving.

### Business Value

Provides an efficient mechanism for onboarding new customers.

### User Story 1

Title

Create Customer Record

Story

As a Retail Employee,

I want to create a new customer profile,

So that customer information can be stored for future business operations.

### Acceptance Criteria

- Customer ID is unique.

- Customer Name is mandatory.

- Required fields are validated.

- Customer record is successfully stored.

- Success message is displayed after creation.

- Invalid inputs display meaningful validation messages.

### Tasks

Task 1

Design Customer model

Description

Create the Customer class containing customer attributes.

Task 2

Implement Add Customer functionality

Description

Develop business logic to create customer records.

Task 3

Input Validation

Description

Validate mandatory fields before saving.

Task 4

Unit Testing

Description

Verify customer creation functionality.

# Feature 2

## Customer Search & View

### Description

Provide functionality to retrieve customer information using Customer ID and display customer details.

### User Story

As a Retail Employee,

I want to search for customers,

So that I can quickly retrieve customer information.

### Acceptance Criteria

- Customer can be searched by ID.

- Existing customer details are displayed.

- Invalid customer IDs return informative messages.

- Search execution completes successfully.

### Tasks

- Design search functionality

- Implement search logic

- Display customer details

- Test retrieval functionality

# Feature 3

## Customer Update

### Description

Allow users to modify customer information while preserving customer identity and maintaining data integrity.

### User Story

As a Retail Employee,

I want to update customer details,

So that customer information remains accurate.

### Acceptance Criteria

- Existing customers can be updated.

- Customer ID remains unchanged.

- Updated information is saved successfully.

- Validation prevents invalid updates.

- Success notification is displayed.

### Tasks

- Retrieve customer

- Update customer information

- Validate updated fields

- Test update process

# Feature 4

## Customer Deletion

### Description

Allow authorized users to permanently remove customer records from the application.

### User Story

As a Retail Employee,

I want to delete customer records,

So that obsolete customer information is removed from the system.

### Acceptance Criteria

- Customer can be deleted.

- Deleted customer is no longer retrievable.

- Invalid customer IDs return an error.

- Confirmation message is displayed.

### Tasks

- Implement delete logic

- Verify customer existence

- Remove customer record

- Test delete functionality

# Feature 5

## Customer Data Validation

### Description

Implement comprehensive validation rules to ensure customer data quality before processing business operations.

### User Story

As a System,

I want to validate customer information,

So that only accurate and complete data is stored.

### Acceptance Criteria

- Mandatory fields cannot be empty.

- Invalid customer IDs are rejected.

- Duplicate customer IDs are prevented.

- Validation messages are meaningful.

### Tasks

- Create validation methods

- Handle exceptions

- Display validation errors

- Unit testing